# Call Bell Router: Team Task Plan

Challenge 2 (AI-Driven Call Bell Router), Health Hack. Team of six. Prepared 2026-10-09. Synthetic data only, never real patient information.

# 1. What we are building

A web app where a patient types (or later speaks) a request on a bedside tablet. An AI model sorts it into a category and routes it to the right department queue. Anything urgent or unclear goes straight to the nurse. The live demo: a patient asks for an extra pillow, it appears on the housekeeping queue, and no nurse is paged. Then a chest-pain message pages the nurse at once.

Judging: Safety & Accuracy, Web App Execution, Operational Impact, Live Demo (each out of 10).

# 2. Who does what

Assignments are a proposal. Swap names freely, but keep one owner per row.

| Person | Role | Owns |
| --- | --- | --- |
| Chaitya | D: Backend & Cloud (lead) | Repo, AWS, API, ticket database, live updates, deployment |
| Chaitanya | C1: Classifier | Bedrock access, system prompt, JSON output, /classify function |
| Ketan | C2: Test set & safety | Test phrases, scoring script, safety numbers, guardrail checks |
| Harsh | B1: Patient screen | Bedside tablet/phone UI, quick buttons, confirmation states |
| Om | B2: Staff dashboard | Department queues, nurse alert view, status buttons |
| David | A: Product & Impact | Urgency rules, hours-saved model, demo script, deck |

# 3. Shared contracts (agree in the first hour)

## Categories and routing

| Category | Destination | Priority | Example |
| --- | --- | --- | --- |
| Room environment / cleaning | Housekeeping & Facilities | Normal | "The room is cold and the floor is sticky" |
| Dietary / refreshment | Food Services | Normal | "Can I get ice water and apple juice?" |
| Tech / amenities | Unit Clerk / IT | Low | "The TV remote doesn't work" |
| Urgent clinical / pain | Primary Nurse | High (alert) | "My incision is throbbing and I feel dizzy" |
| Unclear or mixed | Primary Nurse | High | "I need help" / "water, and my chest feels tight" |

Safety rule: if the model is unsure, times out, or returns invalid JSON, the ticket goes to the nurse as high priority.

## Ticket schema (JSON)

{

"ticket_id": "t_0001",

"room": "412B",

"raw_text": "my incision is throbbing and I feel dizzy",

"language": "en",

"category": "urgent_clinical",

"department": "nurse",

"priority": "high",

"confidence": 0.97,

"escalate_to_nurse": true,

"reason": "pain and dizziness near surgical site",

"status": "new",

"created_at": "2026-10-09T14:03:00Z"

}

Category values: housekeeping, food, tech, urgent_clinical, unclear. Department values: housekeeping, food, unit_clerk_it, nurse. Status values: new, acknowledged, done.

## API contract (draft)

| Endpoint | Purpose | Caller |
| --- | --- | --- |
| POST /requests | Patient submits room + text (+ optional language); returns the ticket | Patient UI |
| GET /tickets?department= | List open tickets for one department | Dashboard |
| PATCH /tickets/{id} | Change status: new, acknowledged, done | Dashboard |
| GET /stream | Live updates (WebSocket, server-sent events, or polling every 2 s) | Dashboard |
| POST /classify | Classifier only: text in, ticket JSON out | Testing |

# 4. Repo layout

Repository: github.com/ChaitanyaManik17/healthhackwinner. Work on branches named <name>/<topic> and merge into main by pull request (a quick review by one teammate is enough).

- frontend/patient/  (Harsh)

- frontend/dashboard/  (Om)

- backend/  (Chaitya)

- ai/  (Chaitanya: prompt and classify function)

- eval/  (Ketan: test set and scoring script)

- docs/  (David, plus this plan and the Kiro spec)

# 5. Individual tasks

Each person has Phase 0 tasks (set up and agree) and Phase 1 tasks (first code). Tick them off as you go.

## Chaitya: D: Backend & Cloud (lead)

Phase 0 (set up)

- Give all six write access to the repo; add folders, a README with the synthetic-data rule, and the branch rule (first 30 minutes).

- Confirm everyone can log in to the AWS Workshop Studio account, pick one region, and check Bedrock model access is on. Post the steps in the team chat.

- Help the team set up Kiro (kiro.dev/students, @rutgers.edu email, SheerID verification).

- Write the Kiro spec (requirements, design, tasks) from the brief and Section 3 of this plan; commit it to docs/.

- Write a one-page architecture: static front end, API (API Gateway + Lambda or a small service), DynamoDB for tickets, Bedrock for classification, live updates.

- Publish the final API contract as a file in docs/ after the contract meeting. Deploy a hello-world endpoint to AWS.

Phase 1 (first code)

- Build POST /requests, GET /tickets, PATCH /tickets/{id} with a fake classifier that routes everything to housekeeping.

- Store tickets in DynamoDB (or an in-memory store first, then switch).

- Add live updates so a new ticket shows on the dashboard within 2 seconds.

- Wrap the real classify function from Chaitanya behind POST /classify once it exists; add the nurse fallback on timeout or bad JSON.

Hand-off: Repo and AWS access (hour 1), API contract (hour 3), working endpoints for Harsh and Om (hour 6).

You need from others: Classify function and model ID from Chaitanya; list of API calls each screen needs from Harsh and Om.

## Chaitanya: C1: Classifier

Phase 0 (set up)

- Get Bedrock model access in the Workshop Studio account and run a one-line test call. Write down the model ID. Pick a fast, low-cost model.

- Draft the system prompt: role, the five categories, the urgency rules from David, JSON-only output, and "unsure means nurse".

- Define the output schema to match the ticket schema exactly and add a JSON validator.

- Try David's 20 phrases by hand and note what fails.

Phase 1 (first code)

- Write ai/classify (Python or Node): text in, ticket JSON out, with validation and a timeout.

- Return the nurse ticket with a reason when the model output is invalid or confidence is low.

- Run Ketan's scoring script after every prompt change and keep a log of results.

- Reduce latency (short prompt, small model) so the demo feels instant.

Hand-off: classify function and model ID to Chaitya (hour 4), first prompt version for Ketan to score (hour 3).

You need from others: Urgency rules from David (by hour 2); test set and scoring script from Ketan.

## Ketan: C2: Test set & safety

Phase 0 (set up)

- Create eval/test_set.csv with columns: id, text, language, expected_category, expected_priority, note. Start with 20 rows.

- Cover hard cases from the start: mixed requests, vague input, clinical wording for a non-clinical need ("my pillow is hurting my neck"), non-clinical wording for a clinical need ("my IV is beeping and my arm is wet"), Spanish phrases, nil per os questions, and a prompt-injection attempt.

- Agree safety targets with David (suggested: zero urgent requests sent to a non-nurse department; 90% or higher overall).

Phase 1 (first code)

- Write eval/score script: run every row through classify and print accuracy, a confusion table, and the count of missed urgent cases (the key number).

- Grow the test set toward 50 or more rows, including 10 or more urgent cases.

- Review each failure with Chaitanya and suggest prompt fixes; re-run until targets pass.

- Test the fallbacks: broken JSON, timeout, empty text. Each must end at the nurse.

Hand-off: Scoring script (hour 5) and results table for the pitch deck (before the demo).

You need from others: Classify function from Chaitanya; urgency rules from David.

## Harsh: B1: Patient screen

Phase 0 (set up)

- Sketch the tablet and phone screen: large text box, big Send button, 4 to 6 one-tap buttons (Water, Blanket, Clean room, TV help, Call nurse).

- Set the accessibility rules: text 24px or larger, high contrast, buttons at least 56px tall, labels on every icon.

- Design the confirmation state ("Request sent to Housekeeping" / "A nurse has been alerted") and the error state with a visible "Call nurse" fallback.

- Decide how the room is set (URL parameter such as ?room=412B is enough).

Phase 1 (first code)

- Build frontend/patient: the screen, the quick buttons, and a call to POST /requests (use a mock response until Chaitya's endpoint is up).

- Show the confirmation message returned by the API.

- Test on a real tablet or phone-sized browser window.

- Add the error state and test it by turning the API off.

Hand-off: Working patient screen (hour 6), approved wireframes (hour 4).

You need from others: API contract and endpoint URL from Chaitya; wording for confirmations from David.

## Om: B2: Staff dashboard

Phase 0 (set up)

- Sketch one view per department (Housekeeping, Food, Unit Clerk/IT): tickets newest first, each showing room, request, time waiting, and a status button.

- Sketch the nurse view: high-priority tickets at the top in a distinct colour, with a banner and sound alert.

- Define the status flow (new, acknowledged, done) and decide what each button does.

- List the fields to show from the ticket schema, including a small confidence and reason line on nurse tickets.

Phase 1 (first code)

- Build frontend/dashboard: department tabs, ticket list, and status buttons that call PATCH /tickets/{id}.

- Connect to the live stream (or poll every 2 seconds) so new tickets appear without a refresh.

- Build the nurse alert (banner and sound) for high-priority tickets.

- Make it readable on a wall monitor and a laptop.

Hand-off: Working dashboard (hour 6), approved wireframes (hour 4).

You need from others: API contract and stream endpoint from Chaitya; ticket examples from Ketan's test set.

## David: A: Product & Impact

Phase 0 (set up)

- Lead the 45-minute contract meeting in the first hour (categories, schema, API). Chaitya records the decisions.

- Write the urgency rules for Chaitanya (due by hour 2): pain, dizziness, shortness of breath, bleeding, falls, chest tightness, confusion, "can't feel", IV problems, nil per os questions.

- Write the one-paragraph problem statement: up to 60 to 70% of call bells are non-clinical, causing alarm fatigue and delays.

- Build the hours-saved model in a sheet: beds, call bells per bed per day, % non-clinical, minutes per response, giving nursing hours per year. Label every number as an assumption.

- Find 2 to 3 credible sources (published nursing studies) for the statistics.

- Draft the 6-beat demo storyline and confirm the rule: voice and multilingual only start after the safety targets pass.

Phase 1 (first code)

- Write the demo script with exact phrases (pillow request, water request, chest-pain request) and who clicks what.

- Start the slide deck: problem, solution, architecture, safety results, impact numbers.

- Prepare a short list of confirmation and alert wordings for Harsh and Om.

- Run the first end-to-end test with the team once Harsh, Om and Chaitya have something working.

Hand-off: Urgency rules (hour 2), hours-saved model and deck draft (hour 6), demo script (hour 8).

You need from others: Test results from Ketan; screenshots from Harsh and Om.

# 6. First five hours

- Hour 0 to 0.5: Chaitya creates repo access and AWS access for all six. Everyone reads the challenge brief.

- Hour 0.5 to 1.25: contract meeting led by David (categories, schema, API).

- Hour 1.25 to 2: tracks split. David sends urgency rules to Chaitanya by hour 2. Ketan starts the test set. Harsh and Om sketch. Chaitya writes the Kiro spec.

- Hour 2 to 4: Bedrock hello-world (Chaitanya), first 20 phrases (Ketan), wireframes (Harsh, Om), hello-world on AWS (Chaitya), hours-saved model (David).

- Hour 4 to 5: 30-minute review against the exit criteria in Section 7, then start Phase 1 code.

# 7. Phase 0 exit criteria

- Ticket schema, categories and urgency rules agreed by all six

- API contract agreed and saved in docs/

- Everyone can open the repo and has working AWS and Kiro logins

- Kiro spec exists in docs/

- Wireframes of both screens approved

- At least 20 test phrases with correct labels

- Problem statement and hours-saved formula written

- A Bedrock call from code returns a response

# 8. Risks

| Risk | What to do |
| --- | --- |
| Bedrock access delayed or denied | Ask the AWS team at the event right away; keep a second model option ready. |
| Kiro sign-up fails | Build without it; write the spec by hand from this plan. |
| Contracts keep changing | Chaitya records changes; nobody changes the schema without telling all six. |
| Test set only has easy cases | Ketan includes hard cases from the first 20 rows. |
| Scope creep into voice and languages | Text and English only until the safety targets pass. |
| Real patient data used by mistake | Synthetic data only; the README says so. |